## Slide 1: Architecture TF Use Case TF Wrapup
Michael.Lagally@Oracle.com
26.6.2020

## Slide 2: Use Case TF

## Slide 3: Use Case Prioritization
15 responders by 25.6. @ noon
Well balanced distribution of business relevant+critical use case categories
Some were identified as horizontal use cases
Prioritization based on discussions in the VF2F call
13 use case domains now have owners
Requirements analysis work starts now

## Slide 4: Prioritisation
Category | business critical | business relevant | useful | not interested | Priority | Timeline for requirements document | Owner | Comments
Retail | 3 | 4 | 5 | 1 | 1 | 2-4 weeks | McCool (+ David ?) | Will be discussed in POC meeting.
Audio/Video | 2 | 5 | 6 | 0 | 1 | ? | NHK + Kaz (+Chris Needham?) | 
Agriculture | 2 | 3 | 7 | 1 | 1 | 2 weeks (greenhouse) 4 week | Matsukura-san + Cristiano | Requirement for greenhouse horticulture exists
Smart City | 3 | 6 | 4 | 0 | 1 | 2-4 weeks | McCool + Jennifer | Will be discussed in POC meeting.
Health | 3 | 5 | 2 | 3 | 2 * |  |  | Need expertise -
Manufacturing | 4 | 5 | 3 | 1 | 1 | ? | Sebastian+Christian | 
Multi Vendor System Integration | 2 | 9 | 1 | 1 | 1 | 4 weeks | Lagally | horizontal
Multimodal System Integration | 2 | 2 | 7 | 2 | 2 | 3-4 weeks | McCool + Kaz + Josh | horizontal
Accessibility | 3 | 2 | 6 | 2 | 1 |  | Josh | Horizontal Josh: Accessibility is underrepresented, this is a horizontal requirement cross other use cases. We should work together to support accessibility
Automotive | 2 | 4 | 5 | 2 | 2 * |  | Kaz + (Urata-san?) | Regulated, Access might be interested, .e.g Urata-san
Energy / Smart Grid | 3 | 6 | 3 | 1 | 1 | ? | Sebastian+Christian | regulated
Transportation | 3 | 3 | 6 | 1 | 2 * | ? | Zoltan ? | Use case is very high level Need industry domain experience
Smart Building | 4 | 6 | 2 | 1 | 1 | 3-4 weeks | Farshid+Sebastian (+ Andrea) | regulated
Shared Devices and Resources | 4 | 1 | 6 | 2 | 1 | 2 weeks | Ege (+ McCool) | Horizontal
Oauth2 Flows | 2 | 6 | 4 | 1 | 1 | 4 weeks | McCool | Horizontal: Technical Feature, not a use case --> Security TF to create a requirement doc
Device lifecycle | 3 | 4 | 4 | 3 | 1 | 2-4 weeks | Zoltan + Michael | Horizontal

## Slide 5: Additional Use Case Proposals
Cristiano Aguzzi
Open field smart agriculture
Smart water management
Building structural health monitoring
Dynamic service migration betwen different service components
Ben Francis
Interactive Digital Signage
Michael McCool
AI Services
Edge Computing
IoT Orchestration

## Slide 6: Use Case TF - Roadmap
 | July | August | Sept | Oct
WG Note | 1st draft | Review of 1st draft | 2nd iteration: Incorporate feedback Include new UCs | WG publication
New Use Case contributions | Collect input | 2nd iteration: Review, Prioritization Approve for WG note inclusion | Review | Review

## Slide 7: Architecture TF

## Slide 8: 3 concurrent work items
Architecture 1.1 spec development
  Terminology
  System Components
  Lifecycle
Profile spec development
Requirements Analysis

## Slide 9: WoT Profile
The WoT Profile specification serves two purposes:
Generic Profiling Mechanism
  to describe a profile in an unambiguous way. This mechanism can be used to define additional profiles.
Core Profile
  Define a subset the Thing Description for use with selected protocols.
  Formalize the results of several plug-fests that were conducted by the WoT Interest Group and of tests that were conducted as part of the development.

## Slide 10: WoT Core Profile

## Slide 11: Architecture TF - Roadmap
Track | July | August | Sept | Oct
Architecture 1.1 Spec | Lifecycle chapter 1st draft New Terminology | Additional spec chapters based on contributions | Additional spec chapters based on contributions | Additional spec chapters based on contributions
Profile Spec | Strawman Review to gather Requirements and Issues |  | Profile Specification 1st draft | Incorporate Review Feedback
Requirements | Profile Agriculture New Contributions | New Contributions Requirements hand over to TFs (1) | New Contributions Requirements hand over to TFs (2) | New Contributions Requirements hand over to TFs (3)
Use cases | Use cases will be treated in the UC TF. (*) | - |  | 
* - there may be exceptions if attendance at UC meetings is not feasible due to time zone

## Slide 12: References
WoT Architecture
  https://github.com/w3c/wot-architecture
WoT Use Cases
  https://github.com/w3c/wot-usecases
WoT Requirements
  https://github.com/w3c/wot-architecture/tree/master/REQUIREMENTS
WoT Profile
  https://github.com/w3c/wot-profile